A GENTLEMEN'S TOUCH

MOBILE DETAILING

Project Handoff Document

| PREPARED BY | William G. Lewis — Lead Automation & DevOps Engineer |
| --- | --- |
| DATE | February 25, 2026 |
| PROJECT | AGT Mobile Detailing Website & Booking Automation |
| STATUS | In Progress — Phase 3 of 4 Active |
| LIVE URL | https://wglewis0721.github.io/AGT-2026 |
| REPOSITORY | https://github.com/WGLewis0721/AGT-2026 |

SECTION 1

# Project Overview & Desired State

## What Is This Project?

A Gentlemen's Touch Mobile Detailing is a Montgomery, AL-based mobile car detailing business. This project is the design, build, and deployment of a full luxury booking website that automates the owner's entire customer intake workflow — from first impression to crew assignment — replacing a manual process of phone calls, handwritten notes, and typed work orders.

## The Problem Being Solved

Before this project the owner's booking process looked like this:

CURRENT MANUAL WORKFLOW (BEFORE) 1. Customer texts or calls to inquire 2. Owner writes down the order by hand 3. Owner manually types up a work order 4. Owner pastes the work order into a group chat 5. Crew receives the assignment Problems: Time consuming. Error prone. No record keeping. No client history. Owner availability required at every step. No deposit collection. No waiver.

## The Desired End State

When fully complete this system should operate as follows:

DESIRED AUTOMATED WORKFLOW (AFTER) 1. Customer finds the business online and lands on the luxury website 2. Customer self-serves through a 4-step booking funnel: Step 1 — Selects package + inputs vehicle & contact info Step 2 — Books date and time via Cal.com calendar Step 3 — Signs service waiver via Google Forms Step 4 — Selects payment method and sends deposit 3. Website fires all data to Formspree on confirmation 4. Zapier receives data and simultaneously: — Texts the owner a formatted work order via Twilio SMS — Creates a permanent client record in Airtable 5. Owner copies the SMS work order and pastes into group chat 6. Crew has full job details instantly — zero manual steps

## The Business Identity

The website is designed to position AGT as a luxury premium brand — not just another detailing company. The design philosophy mirrors Apple's approach: never sell the service, sell the feeling. Customers should feel the professionalism before they ever interact with the owner.

- Brand: Black, gold, and white luxury aesthetic

- Typography: Cormorant Garamond (display), Montserrat (body), Bebas Neue (logo)

- Tone: Masculine, premium, established — like a high-end auto spa

- Pricing: Small $100 / Medium $150 / Large $200 — 20% deposit required to book

- Service area: Montgomery, Prattville, Pike Road, and surrounding communities

SECTION 2

# Where Things Started & Decisions Made

## Starting Point

The project began as a request to build a basic business website. The initial instinct was to use Wix or Squarespace. After evaluating those platforms the decision was made to build a fully custom single-file HTML website instead, for the following reasons:

- Wix Velo does not support full HTML paste — custom code is limited

- Squarespace charges monthly fees and limits customization depth

- A single index.html file on GitHub Pages is free forever with no platform lock-in

- Full control over design, booking flow, and integrations

- The file becomes a reusable template for future clients

## Technology Decisions

| DECISION | RATIONALE |
| --- | --- |
| GitHub Pages for hosting | Free, reliable, deploys from git push, no monthly cost |
| Single HTML file | Portable, no build tools, works on any host, easy to hand off |
| Cal.com for scheduling | Free tier, professional calendar UI, sends automatic confirmations |
| Google Forms for waiver | Free, legally sufficient, submissions stored automatically in Google Sheets |
| Airtable for client records | Free tier, spreadsheet-like UI, mobile app, exportable to any platform |
| Formspree as form endpoint | Bridges static HTML to Zapier — no backend server required |
| Zapier for automation | Connects Formspree to Airtable and Twilio with no code |
| Twilio for SMS | Reliable SMS API, ~$0.01/text, works natively in Zapier |
| Cash App/Zelle/Venmo deposits | Zero setup, owner already uses these, Stripe added later when ready |

## Booking Flow Architecture

The booking funnel was redesigned from a single long form into a 4-step sequential flow. This was a deliberate UX decision to reduce abandonment, collect vehicle data upfront, and create a professional guided experience.

- Step 1 — Package selection + full client and vehicle information (required fields)

- Step 2 — Date and time selection via embedded Cal.com calendar

- Step 3 — Service waiver via embedded Google Form with confirmation checkbox

- Step 4 — Deposit payment instructions with Cash App / Zelle / Venmo selection

## Client History Decision

The need to track client history, vehicle records, and service history as exportable sales records led to the selection of Airtable as the database layer. Each booking generates a unique Record ID (format: AGT-XXXXXXX-XXX) that ties the website submission, SMS notification, and Airtable record together as a single traceable transaction.

SECTION 3

# What Remains & Next Steps

## Immediate Next Steps (This Week)

The following items are needed to make the system fully operational:

- Replace Formspree placeholder ID — Open index.html, find 'YOUR_FORM_ID' and replace with your actual Formspree form ID from formspree.io

- Replace payment handles — Replace $YOURHANDLE (Cash App) and @YOURHANDLE (Venmo) with real handles throughout index.html

- Upload images to GitHub — Create images/ folder in repo, upload photo-11.png (logo), photo-9.jpeg (about), photo-1 through photo-5.jpeg (portfolio)

- Add Facebook link — Replace all Facebook placeholder links with https://www.facebook.com/AGTMobileDetailing

- Create Twilio account — Go to twilio.com, get free number and $15 trial credit, copy Account SID and Auth Token

- Build Zapier workflow — Trigger: Formspree new submission. Action 1: Twilio SMS to owner with work_order field. Action 2: Airtable create record with all mapped fields

- Test end-to-end — Complete a full test booking using your own phone. Verify SMS arrives, Airtable record is created, all data is correct

## Remaining Enhancements

- Add real before/after portfolio photos to replace placeholder images

- Set up Cal.com SMS workflow for customer appointment reminders (24hr before)

- Add Stripe payment links when ready ($20/$30/$40 deposit tiers)

- Connect custom domain (e.g. agtdetailing.com) via Namecheap or GoDaddy

- Add Google Business Profile and link to website for local SEO

- Add Facebook Pixel for retargeting ads when marketing budget is ready

- Build owner admin view — simple password-protected page showing recent bookings

- Add Wave or Square invoicing to send PDF receipts after service completion

## Known Limitations of Current Setup

CURRENT LIMITATIONS TO ADDRESS No Stripe yet — deposits are manual send via Cash App/Zelle/Venmo Owner must manually verify deposits received before confirming appointments No customer login — clients cannot view their own booking history GitHub Pages is not ideal for dynamic features — consider Netlify for future Formspree free tier limited to 50 submissions/month — upgrade at $10/mo if volume grows Zapier free tier limited to 100 tasks/month — sufficient for early stage, upgrade as needed

APPENDIX A

# Completed & Remaining Phases

PHASE 1 Update Booking Form with Vehicle Fields [COMPLETE] - Added Client Information section: First Name, Last Name, Phone, Email, Service Address - Added Vehicle Information section: Year, Make, Model, Color, License Plate, Condition, Notes - All fields required before advancing to Step 2 — red error states on validation failure - Auto-generated unique Record ID (AGT-XXXXXXX-XXX) on page load - Record ID flows through all summary bars, deposit screen, and confirmation screen - Vehicle condition selector with Excellent / Good / Fair / Poor options

PHASE 2 Airtable Client Database Setup [COMPLETE] - 23-field Airtable base created: AGT Mobile Detailing — Client Records - Fields cover full client info, vehicle info, service info, payment, and appointment status - 5 views created: All Records, Upcoming Appointments, Pending Deposits, Completed Jobs, This Month - CSV template created with 5 realistic sample records for testing and fine-tuning - AI prompt provided to build base automatically — guardrails added to prevent off-topic fields

PHASE 3 Formspree + Zapier + Twilio SMS [IN PROGRESS] - Formspree endpoint added to confirmBooking() function in index.html - Work order text block auto-generated with emoji formatting for group chat paste - All booking data serialized as JSON and posted to Formspree on confirmation - PENDING: Replace YOUR_FORM_ID placeholder with real Formspree ID - PENDING: Create Zapier workflow — Formspree trigger → Twilio SMS → Airtable record - PENDING: Create Twilio account and get SMS phone number - PENDING: End-to-end test to verify full flow

PHASE 4 GitHub Copilot Prompt & Handoff [PENDING] - Write master GitHub Copilot prompt covering full site rebuild from scratch - Include all integrations: Cal.com, Google Forms, Formspree, Airtable field mapping - Document vehicle intake form fields and validation logic - Package as reusable template for future detailing, barber, and service business clients - Hand off all accounts to client: GitHub repo, Cal.com, Airtable, Formspree, Zapier - Record walkthrough video showing owner how to check Airtable and verify deposits

APPENDIX B

# Future Update Workflow

This section documents the recommended AI-assisted workflow for building, updating, and maintaining client websites going forward. Each tool in the stack has a specific role.

## The AI Build Stack

| TOOL | PURPOSE | WHEN TO USE |
| --- | --- | --- |
| ChatGPT | Graphics & Image Generation | Logo concepts, hero backgrounds, portfolio mockups, brand mood boards. Use DALL-E for image generation, then export as PNG/JPG for GitHub upload. |
| Claude (Anthropic) | HTML Architecture & Logic | Full site design, booking funnel logic, JavaScript state management, CSS systems, integration planning, and document creation like this one. |
| GitHub Copilot | Code Build & Implementation | Takes prompts from Claude and implements them directly in VS Code. Edits existing HTML, adds new features, refactors code. Best for surgical edits. |
| Cal.com | Appointment Scheduling | Customer-facing booking calendar. Configure event types, availability, workflows, and SMS/email notifications in the Cal.com dashboard. |
| Google Forms | Waiver & Data Collection | Service waiver collection. Submissions stored automatically in Google Sheets as backup records. |
| Formspree | Form → Zapier Bridge | Receives booking form data from the static HTML site and makes it available as a Zapier trigger. No backend server required. |
| Zapier | Workflow Automation | Connects all tools. Formspree → Twilio SMS and Airtable. Add new automations without code as the business grows. |
| Twilio | SMS Notifications | Sends formatted work order text to owner's iPhone on every new booking. ~$0.01/text. Free trial covers hundreds of messages. |
| Airtable | Client Database | Permanent record of every client, vehicle, and service. Searchable, filterable, exportable. Mobile app for on-the-go access. |
| AppSumo | Lifetime Tool Deals | Source for one-time purchase versions of booking tools, form builders, and invoicing software. Reduces monthly subscription overhead. |
| GitHub Pages | Free Website Hosting | Serves the static HTML site from the GitHub repository. Deploys automatically on every git push. |
| Wave / Square | Invoicing & Receipts | Send professional PDF invoices and receipts after service completion. Free tier sufficient for small volume. |

## The Update Workflow

When a client requests a website update, follow this sequence:

- Design decisions — Use ChatGPT/DALL-E for new images or graphics. Export and upload to the images/ folder in GitHub.

- Architecture decisions — Describe the change to Claude. Get back a precise implementation spec or code block.

- Implementation — Paste Claude's prompt into GitHub Copilot Chat in VS Code. Copilot edits the live file.

- Preview locally — Right-click index.html in VS Code → Open with Live Server. Test in browser before pushing.

- Deploy — git add . → git commit -m 'description' → git push. GitHub Pages deploys automatically within 60 seconds.

- Verify — Hard refresh the live URL (Ctrl+Shift+R). Test any changed functionality end-to-end.

APPENDIX C

# Client Handoff Checklist

When the project is complete and the client has approved the site, use this checklist to complete the handoff professionally.

## Accounts to Transfer

| ACCOUNT | ACTION REQUIRED |
| --- | --- |
| GitHub Repository | Transfer repo ownership to client's GitHub account OR add them as admin collaborator |
| Cal.com | Either transfer the account or create a new one under client's email and reconfigure event type |
| Google Forms | Transfer form ownership to client's Gmail account |
| Formspree | Create account under client's email, transfer form endpoint, update URL in index.html |
| Zapier | Create account under client's email, rebuild the 2-step Zap, test with client present |
| Airtable | Transfer base ownership to client's email, walk through the 5 views together |
| Twilio | Create account under client's email, transfer phone number if possible, or provision new number |

## Final Delivery Checklist

- Live site URL confirmed working on mobile and desktop

- All real photos uploaded — logo, about, portfolio

- Real payment handles updated — Cash App, Venmo, Zelle

- Cal.com availability set to owner's real schedule

- End-to-end booking test completed with real phone numbers

- SMS work order received by owner on test submission

- Airtable test record confirmed created

- Owner shown how to check Airtable and mark deposits received

- Owner shown how to update appointment status to Confirmed/Completed

- Cal.com 24-hour reminder workflow activated

- Final payment collected before handing over account credentials

## The Reveal Moment

HOW TO DELIVER THE FINAL SITE Don't just send a link. Make it a moment. Wait until the site is 100% complete and tested. Send the link at night when the client is relaxed — not mid-day. Message: 'Your site is live. Take a look.' Then go quiet and let them discover it. That moment — when they first see their business looking like a luxury brand — is your product. Everything you built leads to that feeling. That feeling is what gets you referrals.

APPENDIX D

# Turning This Into a Profitable Venture

## What You Are Actually Selling

You are not selling websites. You are selling the feeling of being taken seriously. Small business owners — detailers, barbers, nail techs, trainers — are running their entire business off a Facebook page and a Cash App link. You give them a brand that justifies their prices before a customer ever contacts them.

- Legitimacy — They look as established as businesses that have been operating for 10 years

- Confidence — A luxury website gives them permission to charge what they are worth

- Relief — Someone handled the digital side they did not know how to do themselves

- Pride — When a customer says 'wow you have a whole website?' — that pride is something you created

## Your Service Tiers

| TIER | WHAT IS INCLUDED / PRICE |
| --- | --- |
| Starter — $500 | Single page site, logo and colors, booking link, contact info, deployed to GitHub Pages. Done in 1 day. |
| Standard — $900 | Everything in Starter + full booking funnel (Cal.com + waiver + deposit), portfolio, testimonials, mobile optimized. Done in 2-3 days. |
| Premium — $1,500 | Everything in Standard + custom domain, Google Business Profile setup, Facebook link, monthly maintenance for 3 months included. Done in 1 week. |
| Monthly Retainer — $75/mo | Ongoing updates — new photos, pricing changes, seasonal promotions. 1-2 hrs/month per client. Scales to passive income. |

## The Income Model

| TIMELINE | ACTIVITY / ESTIMATED INCOME |
| --- | --- |
| Month 1 | 2 sites at $800 avg = $1,600 one-time |
| Month 2 | 3 sites + 2 retainers = $2,700 + $150/mo recurring |
| Month 3 | 4 sites + 5 retainers = $3,600 + $375/mo recurring |
| Month 6 | Template-based workflow, 10 retainers = $2,000–$4,000/mo |
| Year 1 | Established portfolio, Fiverr/Upwork presence = $30,000–$50,000 potential |

## How to Get First Clients

- Warm outreach first — barbers, detailers, trainers you already know

- Walk into local service businesses with your phone and show the AGT site

- Post in Facebook Groups for mobile detailers, barbers, and food trucks

- List on Fiverr: 'I will build a luxury mobile detailing website' — show AGT as portfolio

- List on Upwork for slightly larger budget clients

- Offer a free mockup to the first person who responds to any outreach

## Your Unfair Advantage

WHY YOU ARE DIFFERENT FROM EVERY OTHER FREELANCER Most people selling websites are designers who cannot handle backend, or developers who cannot design. You just built a full booking funnel with Cal.com, Google Forms, Formspree, Zapier, and Airtable in one afternoon. Your DevOps background means you understand hosting, DNS, deployment, CI/CD pipelines, and automation at a level most freelance web developers never reach. You can build the site AND wire up the entire business operations stack. That is a premium skill set most clients have never encountered. Charge accordingly.

## The Pitch — One Sentence

"I help small service businesses look and operate like luxury brands online — so they can charge what they're worth and book clients while they sleep."

No mention of HTML. No mention of GitHub. No mention of Formspree or Zapier. Just the outcome and the feeling. That is how Apple sells. That is how you sell.

✦  END OF DOCUMENT  ✦